KAVASTRAM

— ethnic wear —

HOMEPAGE AUDIT TOOLKIT

Prototype vs Built Site — Comparison Prompts

Contains

Master AI Audit Prompt  •  Manual Visual Checklist  •  Developer Self-Check Prompt

Part 5 of Kavastram Build Guide Series  |  April 2026

# 1. Yeh Document Kya Hai

Prototype ban gaya hai (kavastram-prototype.html). Ab jab developer ya Claude Code actual website banayega, aapko verify karna hoga ki built site prototype ke mutabiq hai ya nahi. Is document mein 3 tools hain jo aap use kar sakte hain:

Tool 1 — Master AI Audit Prompt

Claude Code ya kisi AI ko dete ho, aur woh automated comparison karta hai. Best for: technical verification with code access.

Tool 2 — Manual Visual Checklist

Aap khud do browser windows kholke side-by-side compare karte ho. Best for: design/visual review.

Tool 3 — Developer Self-Check Prompt

Developer ko dete ho taaki woh khud audit kare pehle aapko site handover kare. Best for: quality assurance before review.

## 1.1 Audit Ka Workflow

- Developer (Claude Code ya human) homepage banaata hai.

- Developer ko Tool 3 dete hain — woh apna self-check chalaata hai.

- Aap Tool 2 (Manual Checklist) use karke visual review karte hain.

- Agar issues milen, Tool 1 (AI Audit) se detailed technical audit karate hain.

- Developer ko feedback — fix karwao.

- Repeat until 90%+ match with prototype.

Important Prototype 100% match nahi hoga — real photos aayenge, real product data aayegi, real text aayega. Aim is STRUCTURAL + LAYOUT + BRAND SYSTEM match, not pixel-perfect. 90-95% match accept kar sakte hain.

# 2. Tool 1 — Master AI Audit Prompt

Yeh prompt aap Claude Code ko dete hain jab woh homepage bana chuka ho. Claude Code running site ka code padhega, screenshots lega (browser pe), aur prototype se compare karega.

Kab use karein Development ke end mein, jab homepage 'done' declare ho. Ya kabhi bhi agar aapko lagta hai kuch match nahi ho raha prototype se.

## 2.1 Prompt — Claude Code Version

Copy karein aur Claude Code terminal mein paste karein:

📋 PROMPT — COPY & PASTE Kavastram homepage ka prototype vs built audit chahiye. Reference files: - prototype: kavastram-prototype.html (root folder mein) - design spec: guides/01-homepage-guide.md Built site: aapne jo homepage banaya hai (Next.js - app/page.tsx aur related components) Task: 1. Prototype file khol ke saari sections identify karo. 2. Built site ke code mein same sections identify karo. 3. Section-by-section compare karke ek detailed audit report banao. Har section ke liye yeh check karo: A. STRUCTURE: - Kya section exist karta hai built site mein? - Order same hai? (prototype mein Hero → Categories → New Arrivals... same order) B. LAYOUT: - Grid columns same hain? (Desktop 4-up, mobile 2-up) - Aspect ratios same? (Product 4:5, Reels 9:16) - Spacing between items match? C. BRAND SYSTEM: - Colors exactly: white bg (#FFFFFF), black buttons (#000000), white button text? - Fonts: Cormorant Garamond (serif) + Inter (sans)? - Buttons sharp corners (radius 0), uppercase, tracked letter-spacing? D. CONTENT: - Saare text labels present (section titles, subtitles, button labels)? - Breadcrumbs/navigation working? E. INTERACTIONS: - Hero slider working? - Product card hover image swap? - Shop The Look hotspots clickable? - Watch & Buy reel cards navigate to /reels page? - Cart badge updates on add-to-cart? F. RESPONSIVE: - Mobile (375px): 2-up grids maintained? - Mobile: hamburger menu + logo center + cart right? - Tablet (768px): correct intermediate layout? Output format: ek markdown table banao with columns: ¦ Section ¦ Status ¦ Issues Found ¦ Priority ¦ Status options: ✅ Match / ⚠️ Partial / ❌ Missing Priority options: Critical / Important / Nice-to-fix Saath mein ek summary de: - Total sections: X - Matching: Y - Partial: Z - Missing: W - Overall match percentage - Top 5 critical fixes needed Final verdict: LAUNCH READY / NEEDS WORK / MAJOR REWORK

## 2.2 Expected Output

Claude Code kuch aise output dega:

| Section | Status | Issues Found | Priority |
| --- | --- | --- | --- |
| Announcement Bar | ✅ Match | Rotating messages work, correct colors | — |
| Header Navigation | ⚠️ Partial | Logo center ✓, but sticky behavior not working on scroll. Mobile hamburger icon missing. | Important |
| Hero Section | ✅ Match | All 3 slides, auto-rotate, CTAs working | — |
| Shop The Look | ❌ Missing | Hotspots not implemented, basic image grid instead | Critical |
| Watch & Buy | ⚠️ Partial | Video grid ✓, but 'View All' button not linking to /reels page | Critical |

Yeh sirf example hai. Actual report 14 sections × 6 checks = ~84 check-points dega.

## 2.3 Iterative Audit Prompt (Follow-up)

Pehle audit ke baad agar Claude Code ne issues list ki hain, unhe fix karne ke liye yeh follow-up prompt use karein:

📋 PROMPT — COPY & PASTE Previous audit mein jo Critical aur Important issues the, unhe fix karo ek-ek karke. Order: 1. Pehle Critical issues (launch blockers) 2. Phir Important issues (quality issues) 3. Nice-to-fix sabse last Har fix ke baad: - Mujhe batao kya change kiya - Show me the code diff - Confirm karo ki prototype se ab match hota hai Ek issue ek commit. Bulk fix mat karo. Har fix ke baad re-test karo. Shuruat karo Issue #1 se.

# 3. Tool 2 — Manual Visual Checklist

Aap khud browser mein prototype aur built site ko side-by-side khol ke yeh checklist fill karein. No AI needed. Takes 30-45 minutes.

## 3.1 Setup — Side by Side Comparison

- Chrome/Firefox kholein — 2 tabs banayein.

- Tab 1: kavastram-prototype.html (apne computer se)

- Tab 2: Built site ka URL (e.g., localhost:3000 ya Vercel preview URL)

- Dono tabs ko side-by-side rakhein — Windows: Win+Left/Right, Mac: Rectangle app ya manual resize.

- Zoom level dono pe 100% karein (Ctrl/Cmd + 0).

- Browser width dono pe same rakhein (for accurate comparison).

Pro tip Chrome DevTools kholke (F12), dono browsers mein 'Responsive' mode on karein. Phir exact same viewport size set karein (e.g., 1440px). Isse pixel-comparison easy ho jayega.

## 3.2 Global Elements Checklist

### Announcement Bar

☐  Background color pure black (#000000)?

☐  Text white, uppercase, tracked (letter-spacing dikhai de)?

☐  Font size ~11-13px (chhota, readable)?

☐  Height 36-40px (thick nahi, slim bar)?

☐  Content present: shipping offer / returns / new arrivals?

### Header

☐  Logo center aligned (KAVASTRAM)?

☐  Logo font serif, italic, tracked (4px letter-spacing)?

☐  Nav items left of logo (SHOP / NEW IN / COLLECTIONS / REELS / JOURNAL)?

☐  Icons right side (Search, Account, Wishlist, Cart)?

☐  Cart icon me badge visible (count dikhe)?

☐  Scroll karne par header sticky rahe top par?

☐  Hover par nav items ke niche black underline aaye?

☐  Header height 72-80px desktop?

### Footer

☐  Background pure black?

☐  4 columns (Brand / Shop / Help / Company)?

☐  Logo serif italic white color?

☐  Social icons circular outline?

☐  Bottom strip: copyright + Privacy/Terms links?

☐  Text color: rgba(255,255,255,0.7) muted white?

## 3.3 Homepage Section-by-Section

### Section 1 — Hero

☐  Full-width image (edge to edge)?

☐  Height ~90vh (minimum 600px)?

☐  Overlay gradient dark-to-transparent se left se right?

☐  Text LEFT aligned (not center)?

☐  Campaign label top (small caps, tracked)?

☐  H1 serif italic, large 60-72px?

☐  H1 mein 'em' tag wala italic word hai?

☐  Tagline 17px, max 480px width?

☐  2 buttons: white filled + outlined?

☐  Dots indicator bottom center (3 dots, 1 active)?

☐  Animated entry effect (fade up) on page load?

### Section 2 — Category Tiles

☐  4-up grid desktop, 2-up mobile?

☐  Aspect ratio 4:5 (portrait) per tile?

☐  Label: white pill box bottom-center (not overlay on entire image)?

☐  Label text uppercase tracked 11px?

☐  Hover par image zoom 1.05x?

☐  4 categories: Kurta Sets, Lehengas, Sarees, Co-ord Sets?

### Section 3 — New Arrivals

☐  Section label above title (small caps tracked)?

☐  Title 'New Arrivals' with 'Arrivals' in italic em?

☐  Subtitle serif italic muted?

☐  4-up product grid desktop, 2-up mobile?

☐  Product card aspect 4:5?

☐  Hover par second image dikhe (image swap)?

☐  'NEW' badge top-left black with white text?

☐  Wishlist icon top-right (semi-transparent circle)?

☐  Quick View button appears on hover?

☐  Title 14px, price 14px bold?

☐  Price format '₹ 10,900' (Indian comma)?

☐  'View All New Arrivals' button outlined at bottom?

### Section 4 — Featured Collections

☐  Background color cream (#FAF8F4) — subtle different from white?

☐  3-up grid desktop?

☐  Card aspect 3:4 portrait?

☐  Gradient overlay from bottom (dark) to transparent?

☐  Collection name WHITE text overlay bottom-left?

☐  Text has 'em' italic word in title?

☐  'Shop Now →' text link below description?

☐  Hover par image scale 1.05?

### Section 5 — Shop The Look

☐  Split layout: image LEFT (60%), product panel RIGHT (40%)?

☐  Image aspect 4:5?

☐  Hotspot dots visible on image (pulsing animation)?

☐  Hotspots have '+' icon inside white circle?

☐  Right panel: 'Look 01 / 03' meta label?

☐  Right panel heading serif with em italic?

☐  3 product cards listed vertically?

☐  Each product card: thumbnail + title + price + '+' button?

☐  Hover par card border turn black?

☐  'Shop Complete Look ₹XX,XXX' black button at bottom?

☐  Mobile par stacked (image top, panel bottom)?

### Section 6 — Watch & Buy Preview

☐  Background light grey (#F5F5F5) — subtle shift from white?

☐  4 reel cards in a row (desktop)?

☐  Aspect ratio 9:16 portrait?

☐  Play button circle in center of each reel?

☐  Gradient overlay bottom?

☐  Title + price visible on reel overlay?

☐  'View All Reels →' primary button (black) at bottom?

☐  Click par reel viewer ya /reels page khole?

### Section 7 — Bestsellers

☐  Section label 'Most Loved' above title?

☐  Title 'Our Bestsellers' with em italic?

☐  Same product grid structure as New Arrivals?

☐  'View All Bestsellers' outlined button?

### Section 8 — As Seen In

☐  Section background light grey?

☐  Label 'AS SEEN IN' centered, small caps tracked?

☐  5-6 logos in single row horizontally?

☐  Logos serif italic, grey color (muted)?

☐  Hover par logo darken (black)?

☐  Responsive wrap on smaller screens?

### Section 9 — Brand Story

☐  Split 50/50: image LEFT, content RIGHT?

☐  NO padding between image and content (edge to edge)?

☐  Content area padding 80px horizontal?

☐  Label 'Our Story' top (small caps)?

☐  H2 serif 44px with em italic?

☐  2-3 paragraphs body text?

☐  'Read Our Story →' bordered link at bottom?

☐  Mobile par stacked (image top, content bottom)?

### Section 10 — Reviews

☐  Section label 'Kavastram Love'?

☐  Title with em italic?

☐  3 review cards in a row?

☐  Card background cream (#FAF8F4)?

☐  Stars centered at top?

☐  Review text serif italic (not sans)?

☐  Author name uppercase tracked below?

☐  Format: STRONG NAME • LOCATION?

### Section 11 — Newsletter

☐  Full-width section BLACK background?

☐  H2 white with serif italic 'Edit' word?

☐  Subtitle white rgba(255,255,255,0.7)?

☐  Email input + Subscribe button side by side?

☐  Input transparent with white border?

☐  Button WHITE with black text (inverted)?

☐  Mobile par stacked (input top, button bottom)?

## 3.4 Interaction Checklist

### Click & Navigation

☐  Logo click → homepage?

☐  Nav 'Shop' click → Shop page?

☐  Nav 'Collections' click → Collections page?

☐  Nav 'Reels' click → Reels page?

☐  Category tile click → Shop page with filter?

☐  Product card click → Product Detail Page (ya quick view)?

☐  'View All New Arrivals' click → Shop page?

☐  'View All Reels' click → Reels page?

☐  Collection card click → specific collection page?

☐  Shop The Look hotspot click → product info popup?

☐  Reel preview card click → reel viewer modal?

☐  Wishlist heart click → heart fills (state change)?

☐  Footer links all working?

### Hover Effects

☐  Nav items: underline appears on hover?

☐  Category tile: image zoom 1.05x?

☐  Product card: second image fade in?

☐  Product card: Quick View button slide up?

☐  Product card: Wishlist icon color change?

☐  Collection card: image scale + gradient darken?

☐  Shop The Look product: border turn black?

☐  Reel card: slight lift (translateY -4px)?

☐  Button primary hover: invert to outlined?

☐  Button outlined hover: fill with black?

☐  Hotspot: scale 1.2x + stop pulsing?

☐  As Seen In logo: opacity change to full?

### Form Behavior

☐  Newsletter email input placeholder visible?

☐  Input focus par border change (white in dark section)?

☐  Empty form submit → HTML5 validation message?

☐  Valid submit → thank you message?

## 3.5 Responsive Breakpoints Checklist

Desktop (1280px+)

☐  All grids: categories 4-up, products 4-up, reels 4-up?

☐  Max content width 1280px (centered)?

☐  Navigation fully visible (not hamburger)?

☐  Shop The Look side-by-side layout?

☐  Brand Story split 50/50?

☐  Footer 4-column layout?

Tablet (768-1024px)

☐  Product grid: 3-up?

☐  Collections grid: 3-up or 2-up?

☐  Navigation still visible?

☐  Category tiles 4-up maintained?

Mobile (375-414px)

☐  Hamburger menu visible (left side)?

☐  Logo still center?

☐  Cart icon right (no other icons)?

☐  Hero text readable (scaled down)?

☐  Category tiles 2×2 grid?

☐  Product grid 2-up (NEVER 1-up)?

☐  Reels grid 2-up (as per spec)?

☐  Collections grid 1-up stacked?

☐  Shop The Look stacked (image top, products bottom)?

☐  Newsletter form stacked?

☐  Footer 2-column (Shop/Help + Company/Social)?

☐  Bottom padding safe (no content cut off)?

## 3.6 Scoring the Audit

| Pass Rate | Rating | Action |
| --- | --- | --- |
| 95% or above | ✅ LAUNCH READY | Can go live. Minor tweaks post-launch. |
| 85-94% | ⚠️ NEARLY THERE | Fix critical issues, then launch. |
| 70-84% | ⚠️ NEEDS WORK | Significant gaps. 1 more iteration needed. |
| Below 70% | ❌ MAJOR REWORK | Restart prototype-matching process. |

# 4. Tool 3 — Developer Self-Check Prompt

Yeh prompt developer (ya Claude Code) ko dete hain BEFORE they deliver the homepage to you. Isse bhut saare chhote issues pehle hi catch ho jate hain.

Kab use karein Developer ko yeh include karo unke workflow mein. Jab bhi woh homepage 'done' bolne wala ho, pehle yeh self-check kare.

## 4.1 Self-Check Prompt

📋 PROMPT — COPY & PASTE Homepage built ho gaya hai. Isse deliver karne se pehle, apna quality audit karo. Reference: prototype file kavastram-prototype.html Step 1: Prototype ko browser mein khol ke saari 14 sections identify karo aur list banao. Step 2: Built site pe saari sections present hain? Missing sections list karo. Step 3: Har section ke liye yeh 6 check karo aur internally rate karo (Pass/Fail): □ Structure — section prototype jaise order mein hai? □ Layout — grid columns, aspect ratios match? □ Typography — serif+sans pairing correct? □ Colors — white bg, black buttons, white text? □ Content — saare labels, titles, CTAs present? □ Interactions — hovers, clicks, animations working? Step 4: Responsive test karo 3 breakpoints pe: □ 1440px (desktop) □ 768px (tablet) □ 375px (mobile iPhone) Step 5: Chrome DevTools mein Lighthouse chalao, scores note karo: □ Performance: target 90+ □ Accessibility: target 95+ □ Best Practices: target 95+ □ SEO: target 90+ Step 6: Console errors zero hone chahiye — check karo. Step 7: Mobile-specific checks: □ Hamburger menu working? □ Product grid 2-up (not 1-up)? □ Reels grid 2-up (per spec)? □ Touch targets minimum 44x44px? □ Text readable without zoom? Step 8: Ek honest report banao markdown mein: ## Pre-delivery Audit Report ### Section Completion (X/14): - Homepage ready sections: [list] - Missing sections: [list] ### Critical Issues: - [list] ### Known Limitations: - [list anything you couldn't replicate from prototype] ### Lighthouse Scores: - Performance: X - Accessibility: X - Best Practices: X - SEO: X ### My Overall Confidence: Rate honestly: Low / Medium / High ### What I'd Fix If I Had More Time: - [list] IMPORTANT: Honest hona zaroori hai. Agar kuch galat hai ya incomplete hai, chupana mat. Pehle yahin bata do, baad mein user discover kare toh trust break hoga.

## 4.2 Kya Expect Karein

Developer ka output kuch aise hoga:

Example report

## Pre-delivery Audit Report — Homepage

### Section Completion (12/14)

- Ready: Announcement, Header, Hero, Categories, New Arrivals, Featured Collections, Shop The Look, Watch & Buy preview, Bestsellers, As Seen In, Reviews, Newsletter, Footer

- Missing: Brand Story section (image pending from client), Instagram Feed (API integration remaining)

### Critical Issues

- Shop The Look hotspots working on desktop but not firing on mobile touch

- Hero slider autoplay speed hardcoded 6s — need to make configurable

### Lighthouse Scores

- Performance: 88 (target 90) — images need further optimization

- Accessibility: 96 ✓

- Best Practices: 100 ✓

- SEO: 92 ✓

### My Overall Confidence: Medium-High

Most sections match prototype closely. 2 pending sections and 2 critical issues documented. Ready for your review.

Why this matters Yeh honest self-audit aapko 80% issues pehle hi dikha deta hai. Baaki 20% aap apni audit mein pakdenge. Without this, developer 'done' bolega aur aap 30 issues dhoondh ke wapas bhejenge — time waste.

# 5. Quick Reference Card

Ek page jo print kar ke workdesk pe rakh sakte hain.

## 5.1 Audit Workflow — Ek Page Summary

| Step | Tool | Who | Time |
| --- | --- | --- | --- |
| 1 | Developer Self-Check (Tool 3) | Developer/Claude Code | 30 min |
| 2 | Manual Visual Checklist (Tool 2) | You | 45 min |
| 3 | AI Deep Audit (Tool 1) | Claude Code | 15 min |
| 4 | Developer Fixes | Developer/Claude Code | 2-4 hours |
| 5 | Re-audit (repeat 2 & 3) | You + Claude Code | 30 min |

## 5.2 Top 10 Things to Check First (If Short on Time)

- Hero section full-bleed + serif italic H1?

- All 14 sections present in correct order?

- White background + black buttons + serif headings?

- Product grid 4-up desktop, 2-up mobile?

- Reels preview aur Reels page 9:16 vertical?

- Hover effects working on product cards (image swap)?

- Header sticky on scroll?

- Mobile responsive (no horizontal scroll)?

- All buttons sharp corners (radius 0), uppercase tracked?

- '₹' symbol with Indian comma format (₹ 10,900)?

## 5.3 Common Issues to Watch For

| Common Issue | Fix Prompt |
| --- | --- |
| Buttons have rounded corners | "All buttons ka border-radius 0 karo. Prototype mein sharp editorial corners hain." |
| Using Arial/Helvetica instead of Inter + Cormorant | "Google Fonts se Cormorant Garamond + Inter load karo, system fonts replace karo." |
| Mobile me product grid 1-column hoti hai | "Mobile pe product grid 2-up honi chahiye, prototype me specify hai." |
| Hover effects work nahi karte | "Product card pe hover par image swap nahi ho raha. Prototype me img-2 fade in hota hai." |
| Price format '10900' without ₹ or comma | "Price ko Indian format karo: ₹ 10,900 with space after ₹ and comma." |
| Section spacing inconsistent | "Har section ka vertical padding 80-120px desktop, 48-64px mobile chahiye. Uniform karo." |
| Watch & Buy reels 16:9 landscape hain | "Reels 9:16 portrait honi chahiye, Instagram-style. Aspect ratio fix karo." |
| Header transparent over hero nahi hai | "Header pe scroll se pehle transparent, 100px scroll ke baad white solid. CSS mein implement karo." |

## 5.4 Sample Email/Message to Developer

Jab aap developer ko audit feedback bhejein, yeh template use kar sakte hain:

📧 MESSAGE TO DEVELOPER Hi [Developer Name], Homepage audit complete ho gaya hai. Overall great work — most sections prototype se match ho rahi hain. Match Score: 87% (target 95%) Critical Issues (need fix before launch): 1. Shop The Look hotspots mobile pe click nahi ho rahe 2. Price format '10900' hai, '₹ 10,900' honi chahiye 3. Mobile pe product grid 1-up ho rahi hai, 2-up chahiye Important Issues (fix within 1 week): 1. Hero slider autoplay 4s hai, 6s chahiye 2. 'View All Reels' button /reels par navigate nahi kar raha 3. Footer mein social icons ka color white nahi hai Nice-to-fix (post-launch): 1. Reviews section par customer photos add kar sakte hain 2. Newsletter form success state animation add kar sakte hain Reference: prototype file attached. Please fix Critical issues first and share update. Thanks!

## 5.5 Closing Note

Audit ka purpose developer ko pareshan karna nahi hai — purpose hai ek objective comparison tool hona. Prototype ek 'contract' hai — agreed design. Audit bas verify karta hai ki contract maintained hai ya nahi.

Best mindset: audit collaborative exercise hai, adversarial nahi. Developer ko pehle khud audit karne ka option do (Tool 3), phir aap apna karein (Tool 2), phir AI ki detailed audit (Tool 1). Teeno converge karein toh confidence high hai. Agar diverge karein toh specific discussion kar sakte hain.

Yaad rakhein: 95% match achhi cheez hai. 100% match obsessive hai. Real site par real data aur real images aayenge, toh kuch natural variation hogi. Focus karein structural + layout + brand system match pe. Content evolve hoga over time.